Action Plan:
12/11/25 – Create design document
19/11/25 – Create wireframe
3/12/25 – Start designing the app on WordPress
10/12/25 – Get a basic layout for all the pages
17/12/25 – Finish off the WordPress pages
4/2/26 – Start coding the pages in Visual Studio
25/2/26 – Finish coding the pages
4/3/26 – Test the pages to make sure everything works as designed
11/3/26 – Write and finish the evaluation

